Northwind Store Modernisation - Programme Charter

PRG-2001  |  Version 2.3 (re-baselined after change order CO-02)

| Client | Northwind Traders (ACC-1001) | Programme manager | Kavya Iyer |
| --- | --- | --- | --- |
| Client sponsor | Daniel Okafor, VP Technology | Contract | Atlas fixed price $3.6M + CO-01 $0.75M + CO-02 $0.45M; AMS CTR-7020 |
| Visionet accountable executive | Arjun Mehta | Approved | 16 March 2026 |

# 1. Objectives

Replace legacy POS in all 640 stores with a cloud POS integrated with loyalty, by December 2026.

Cut average checkout time by 15% and POS-related store incidents by 30%.

Run store and merchandising applications under Visionet AMS at 97.5% SLA or better.

# 2. Scope

| Wave | Stores | Planned go-live | Scope notes |
| --- | --- | --- | --- |
| Wave 1 | 208 | June 2026 | Midwest stores; pilot of 12 stores in April |
| Wave 2 | 212 | September 2026 | South and East; includes loyalty migration (CO-01) |
| Wave 3 | 220 | December 2026 | West; self-checkout lanes (CO-02) |

# 3. Governance

| Forum | Cadence | Chair | Members |
| --- | --- | --- | --- |
| Steering committee | Monthly | Lena Fischer (CIO) | Daniel Okafor, Mark Ellison, Arjun Mehta, Priya Raman |
| Programme board | Weekly | Daniel Okafor | Mark Ellison, Kavya Iyer, store ops lead |
| Weekly sync | Weekly (Thursday) | Priya Raman | Client IT leadership and Visionet leads |
| Store-ops call | Daily during waves | Kavya Iyer | District managers, service desk |

# 4. Success measures

Checkout time: baseline 94 seconds; target 80 seconds (wave 1 achieved 77 seconds, -18%).

POS availability: 99.5% per store per month.

Loyalty data accuracy: 99.9% of member records reconciled.

# 5. Change log

| Change | Date | Value | Description |
| --- | --- | --- | --- |
| CO-01 | Sep 2025 | $750,000 | Loyalty data migration added to wave 2 |
| CO-02 | Mar 2026 | $450,000 | Self-checkout lanes for 220 wave 3 stores |
| CR (proposed) | Aug 2026 | $380,000 | Wave 3 rollout extension - OPP-24103 (on hold) |