Go / No-Go Brief: Calder Insurance Claims Modernisation

Bid qualification for RFP CI-2026-014 (BID-0618)

| Decision | GO - approved by Anita Rao, 5 Oct 2026 (hour 2) | Submission due | 20 Oct 2026 |
| --- | --- | --- | --- |
| Deal value | $5.8M TCV, 22 months | Account owner | Marcus Bell |

# Recommendation

Bid. Fit score 0.71 against a 0.60 threshold. Calder matches our insurance automation strengths and is the first joint pursuit with Guidewire, which the alliance team has prioritised for FY27.

| Fit score | 0.71 | Requirements met | 92% |
| --- | --- | --- | --- |
| Similar wins | 3 (Litware IDP, 2 Guidewire programmes) | Staffable by January | Yes - 8 of 11 named people free |

# Qualification scorecard

| Criterion | Weight | Score (1-5) | Weighted | Evidence |
| --- | --- | --- | --- | --- |
| Strategic fit (target industry) | 20% | 5 | 1.00 | BFSI insurance is a priority segment |
| Solution fit | 20% | 4 | 0.80 | ClaimCenter + IDP accelerator |
| Relationship and access | 15% | 2 | 0.30 | No prior relationship; Steven Marsh met once |
| Competitive position | 15% | 3 | 0.45 | Accenture likely favourite; Cognizant runs legacy AMS |
| Delivery capacity | 15% | 4 | 0.60 | 11 named ClaimCenter consultants |
| Commercial attractiveness | 15% | 3 | 0.45 | Fixed-price R1 request adds risk |
| Total | 100% |  | 3.60 / 5 = 0.71 |  |

# Qualification gaps and conditions

Gap - executive access: no relationship above VP Claims Technology. Action: Marcus Bell to request a meeting with Calder's COO through Guidewire's alliance director (Andrew Price).

Gap - fixed price: requirement 088 asks for a fixed-price option for release 1. Deal desk to price risk contingency before 14 Oct.

Partial - on-site team: requirement 052 asks for a full on-site team in Hartford; we propose hybrid.

Condition: pursue only if Guidewire confirms joint pursuit status (confirmed GW-PC-0412, 6 Oct).